SYNTHETIC TUTORIAL / 14 SEPTEMBER 2026
Project hours — reference summary
Seven completed tasks used 33 hours against 30 planned hours: +3 hours. The full plan is 32 hours, including one pending task whose actual hours are unknown.
	Project
	Done plan (h)
	Done actual (h)
	Difference (h)

	Aurora
	10
	12
	+2

	Boreal
	10
	10
	0

	Cedar
	10
	11
	+1

	Total
	30
	33
	+3


What to check
Aurora accounts for +2 hours (T01, T02); Cedar for +1 hour (T07, T08). Boreal is on plan across T04–T06. T03 in Aurora remains pending, with 2 planned hours and a blank actual value. Do not replace that blank with zero or compare all planned work against completed actuals.
Source: project-tasks.csv, rows T01–T08. All project names and hours are fictional. This document was generated deterministically from the fixture and checked mechanically; it is not an output from a More AI or model benchmark.
Use this reference to check the facts in your own output. Layout may differ. Keep the inputs, generated files and your verification notes together. CC0: reuse and adapt freely.
